# APPENDIX A

# COMPLETE IMPLEMENTATION FILE MANIFEST FOR PDG v0.1

to the Perimeter Data Gateway v0.1 Technical Working Project Explanatory Note

| Document | Appendix A - Complete Implementation File Manifest |
| --- | --- |
| Project | Perimeter Data Gateway (PDG) v0.1 |
| Basis | Technical Working Project Explanatory Note, Sections 2-23 |
| Status | Draft for approval together with the TWP Explanatory Note |
| Date | 28 August 2026 |

Purpose. This appendix defines the complete planned set of source files for the PDG v0.1 implementation. The manifest covers C# code, projects, configuration, SQL, bootstrap scripts, Docker, unit/integration/acceptance tests, and mandatory repository files. Its purpose is to ensure that no module, test, or security artifact is lost during implementation.

Completeness rule. A file listed in Sections A.1-A.11 may not be silently removed, merged with another file, or replaced by an alternative if doing so changes a contract, behavior, security boundary, bootstrap behavior, or acceptance coverage. Such changes are recorded as a Class A change in the TWP. A simple rename or split with no behavioral change is permitted only after this appendix is synchronized so that it remains the factual project manifest.

Control count. This synchronized revision defines 169 mandatory files: 123 manually maintained C#/project source files, 33 configuration/SQL/script files, 3 generated-but-committed EF Core source files, and 10 mandatory documentation files. Section A.12 additionally lists 8 classes of files/artifacts that are intentionally excluded from the source tree.

Status legend: M - manually maintained source; C - configuration/SQL/script; G - generated but committed source; D - mandatory document/manifest; X - excluded runtime/generated artifact.

# A.1. Repository Root and Build Files

Files in this section:

| № | Path | Purpose | St. |
| --- | --- | --- | --- |
| 1 | Perimeter.Gateway.sln | Visual Studio/.NET solution file combining four src projects and three test projects. | M |
| 2 | global.json | Pins .NET SDK 8.0.424 for reproducible builds. | C |
| 3 | Directory.Build.props | Common compilation settings: net8.0, nullable, implicit usings, warnings, deterministic build. | C |
| 4 | Directory.Packages.props | Central Package Management; the single source of NuGet package versions. | C |
| 5 | .editorconfig | Common formatting rules for C#/JSON/YAML/SQL and line endings. | C |
| 6 | .gitignore | Excludes bin/obj/.vs/TestResults/.env and local artifacts. | C |
| 7 | .dockerignore | Excludes unnecessary files from the Docker build context. | C |
| 8 | .env.example | Contains only names of required secrets; no real values. | C |
| 9 | docker-compose.yml | Four services: platform-store, chinook-db, pdg-bootstrap, pdg-api. | C |
| 10 | README.md | Minimal instructions for building, starting the environment, and running tests. | D |
| 11 | .config/dotnet-tools.json | Local .NET tool manifest; pins dotnet-ef 8.0.30. | C |
| 12 | docker/Bootstrap.Dockerfile | Build/execution image for the EF migration bundle and psql bootstrap. | C |

# A.2. Perimeter.Gateway.Domain

Files in this section:

| № | Path | Purpose | St. |
| --- | --- | --- | --- |
| 1 | src/Perimeter.Gateway.Domain/Perimeter.Gateway.Domain.csproj | Domain project; has no project references to Application, Infrastructure, or Api. | M |
| 2 | src/Perimeter.Gateway.Domain/Models/Subject.cs | SubjectId + RoleCode (metadata/fixture label; not an authorization source). | M |
| 3 | src/Perimeter.Gateway.Domain/Models/Actor.cs | ActorId + ActorType. | M |
| 4 | src/Perimeter.Gateway.Domain/Models/SubjectActorDelegation.cs | Subject-Actor relationship and IsActive flag. | M |
| 5 | src/Perimeter.Gateway.Domain/Models/ResourceParameter.cs | Description of an allowed Published Resource parameter. | M |
| 6 | src/Perimeter.Gateway.Domain/Models/ResourceOutputField.cs | Description of a fixed output field and its ordinal. | M |
| 7 | src/Perimeter.Gateway.Domain/Models/PublishedResource.cs | ResourceName, RequiredCapability, MaxRows, Parameters, OutputFields. | M |
| 8 | src/Perimeter.Gateway.Domain/Models/RowScopeMode.cs | Enum All / AllowList. | M |
| 9 | src/Perimeter.Gateway.Domain/Models/RowScope.cs | Normalized row scope by semantic dimensions. | M |
| 10 | src/Perimeter.Gateway.Domain/Models/ValidatedTokenContext.cs | Validated SubjectId, ActorId, and scope set. | M |
| 11 | src/Perimeter.Gateway.Domain/Models/AuthorizationDecisionKind.cs | Enum Allow / Deny. | M |
| 12 | src/Perimeter.Gateway.Domain/Models/AuthorizationDecision.cs | Authorization decision + capability/resource/effective row scope/reason. | M |
| 13 | src/Perimeter.Gateway.Domain/Models/SubjectResourcePermission.cs | Permission Subject→Resource: Allowed + RowScopeMode. | M |
| 14 | src/Perimeter.Gateway.Domain/Models/SalesSummaryRow.cs | Published Resource row DTO: CustomerId, Country, InvoiceDate, Total. | M |
| 15 | src/Perimeter.Gateway.Domain/Models/AuditRecord.cs | Complete model of the mandatory audit record. | M |

# A.3. Perimeter.Gateway.Application

Files in this section:

| № | Path | Purpose | St. |
| --- | --- | --- | --- |
| 1 | src/Perimeter.Gateway.Application/Perimeter.Gateway.Application.csproj | Application project; references Domain only. | M |
| 2 | src/Perimeter.Gateway.Application/DependencyInjection.cs | Registration of evaluator, handler, and clock-abstraction consumers. | M |
| 3 | src/Perimeter.Gateway.Application/Abstractions/IPlatformStore.cs | Reads Subject/Actor/delegation/capabilities/resource/permissions/row scope. | M |
| 4 | src/Perimeter.Gateway.Application/Abstractions/ICorporateDataReader.cs | Predefined SalesSummary read only, with server-side take. | M |
| 5 | src/Perimeter.Gateway.Application/Abstractions/IAuditWriter.cs | Append-only write of mandatory audit records. | M |
| 6 | src/Perimeter.Gateway.Application/Abstractions/IAccessPolicyEvaluator.cs | Contract for deterministic Effective Access evaluation. | M |
| 7 | src/Perimeter.Gateway.Application/Abstractions/IClock.cs | Time abstraction for audit/tests. | M |
| 8 | src/Perimeter.Gateway.Application/Authorization/AuthorizationPolicyEvaluator.cs | Implements the authorization order from Technical Requirements Section 4.1.6 without reading the Corporate Data Source. | M |
| 9 | src/Perimeter.Gateway.Application/Authorization/AuthorizationReasonCategories.cs | Stable internal reason-category constants. | M |
| 10 | src/Perimeter.Gateway.Application/Resources/GetSalesSummaryRequest.cs | Normalized application request (resource + country + token context). | M |
| 11 | src/Perimeter.Gateway.Application/Resources/GetSalesSummaryResult.cs | Application result with no HTTP dependency. | M |
| 12 | src/Perimeter.Gateway.Application/Resources/SalesSummaryRequestValidator.cs | Parameter allow-list; duplicate/empty/unknown -> invalid_request. | M |
| 13 | src/Perimeter.Gateway.Application/Resources/GetSalesSummaryHandler.cs | Use case: decision → read → limit → audit-before-release → result. | M |
| 14 | src/Perimeter.Gateway.Application/Audit/AuditRecordFactory.cs | Consistent construction of ALLOW/DENY audit records. | M |
| 15 | src/Perimeter.Gateway.Application/Errors/PdgErrorCategory.cs | Machine-readable public error categories. | M |
| 16 | src/Perimeter.Gateway.Application/Errors/PdgException.cs | Typed exception/signal for middleware without leaking internals. | M |

# A.4. Perimeter.Gateway.Infrastructure

Files in this section:

| № | Path | Purpose | St. |
| --- | --- | --- | --- |
| 1 | src/Perimeter.Gateway.Infrastructure/Perimeter.Gateway.Infrastructure.csproj | Infrastructure project; references Application + Domain. | M |
| 2 | src/Perimeter.Gateway.Infrastructure/DependencyInjection.cs | Registration of EF Core/Npgsql adapters, probes, and SystemClock. | M |
| 3 | src/Perimeter.Gateway.Infrastructure/PlatformStore/PlatformStoreDbContext.cs | EF Core DbContext Platform Store. | M |
| 4 | src/Perimeter.Gateway.Infrastructure/PlatformStore/PlatformStoreMappings.cs | Complete Fluent API mapping for schema pdg, keys, checks, and indexes. | M |
| 5 | src/Perimeter.Gateway.Infrastructure/PlatformStore/PlatformStoreRepository.cs | IPlatformStore implementation. | M |
| 6 | src/Perimeter.Gateway.Infrastructure/PlatformStore/AuditWriter.cs | INSERT into audit_record under pdg_platform_app. | M |
| 7 | src/Perimeter.Gateway.Infrastructure/PlatformStore/PlatformStoreProbe.cs | Reachability/configuration check for /health/ready. | M |
| 8 | src/Perimeter.Gateway.Infrastructure/PlatformStore/Entities/SubjectEntity.cs | EF persistence entity pdg.subject. | M |
| 9 | src/Perimeter.Gateway.Infrastructure/PlatformStore/Entities/ActorEntity.cs | EF persistence entity pdg.actor. | M |
| 10 | src/Perimeter.Gateway.Infrastructure/PlatformStore/Entities/ActorCapabilityEntity.cs | EF persistence entity pdg.actor_capability. | M |
| 11 | src/Perimeter.Gateway.Infrastructure/PlatformStore/Entities/DelegationEntity.cs | EF persistence entity pdg.delegation. | M |
| 12 | src/Perimeter.Gateway.Infrastructure/PlatformStore/Entities/ResourceEntity.cs | EF persistence entity pdg.resource. | M |
| 13 | src/Perimeter.Gateway.Infrastructure/PlatformStore/Entities/ResourceParameterEntity.cs | EF persistence entity pdg.resource_parameter. | M |
| 14 | src/Perimeter.Gateway.Infrastructure/PlatformStore/Entities/ResourceOutputFieldEntity.cs | EF persistence entity pdg.resource_output_field. | M |
| 15 | src/Perimeter.Gateway.Infrastructure/PlatformStore/Entities/SubjectResourcePermissionEntity.cs | EF persistence entity pdg.subject_resource_permission. | M |
| 16 | src/Perimeter.Gateway.Infrastructure/PlatformStore/Entities/SubjectRowScopeEntity.cs | EF persistence entity pdg.subject_row_scope. | M |
| 17 | src/Perimeter.Gateway.Infrastructure/PlatformStore/Entities/AuditRecordEntity.cs | EF persistence entity pdg.audit_record. | M |
| 18 | src/Perimeter.Gateway.Infrastructure/PlatformStore/Migrations/[MigrationId]_InitialPlatformStore.cs | First EF migration; the numeric prefix is generated by dotnet ef and committed to the repository. | G |
| 19 | src/Perimeter.Gateway.Infrastructure/PlatformStore/Migrations/[MigrationId]_InitialPlatformStore.Designer.cs | Designer file for the first EF migration. | G |
| 20 | src/Perimeter.Gateway.Infrastructure/PlatformStore/Migrations/PlatformStoreDbContextModelSnapshot.cs | EF Core model snapshot. | G |
| 21 | src/Perimeter.Gateway.Infrastructure/CorporateData/CorporateDataReader.cs | Two fixed Npgsql query shapes; bound @countries/@take; no Actor-controlled SQL. | M |
| 22 | src/Perimeter.Gateway.Infrastructure/CorporateData/CorporateDataProbe.cs | Corporate Data Source availability probe. | M |
| 23 | src/Perimeter.Gateway.Infrastructure/Time/SystemClock.cs | Production IClock using DateTimeOffset.UtcNow. | M |
| 24 | src/Perimeter.Gateway.Infrastructure/PlatformStore/PlatformStoreDesignTimeDbContextFactory.cs | Deterministic design-time DbContext creation for migrations and migration bundle tooling. | M |

# A.5. Perimeter.Gateway.Api

Files in this section:

| № | Path | Purpose | St. |
| --- | --- | --- | --- |
| 1 | src/Perimeter.Gateway.Api/Perimeter.Gateway.Api.csproj | ASP.NET Core API project; references Application + Infrastructure. | M |
| 2 | src/Perimeter.Gateway.Api/Program.cs | Composition root: DI, JwtBearer, controllers, health checks, middleware. | M |
| 3 | src/Perimeter.Gateway.Api/DependencyInjection.cs | API-level registration helpers; contains no policy logic. | M |
| 4 | src/Perimeter.Gateway.Api/appsettings.json | Non-secret JWT issuer/audience and logging defaults. | C |
| 5 | src/Perimeter.Gateway.Api/appsettings.Development.json | Local non-secret overrides; no passwords/keys. | C |
| 6 | src/Perimeter.Gateway.Api/Dockerfile | Pinned .NET 8 build/runtime multi-stage image. | C |
| 7 | src/Perimeter.Gateway.Api/Properties/launchSettings.json | Visual Studio/local launch profile; localhost only. | C |
| 8 | src/Perimeter.Gateway.Api/Controllers/ResourcesController.cs | GET /api/resources/{resourceName}; thin HTTP boundary. | M |
| 9 | src/Perimeter.Gateway.Api/Contracts/SalesSummaryResponse.cs | HTTP success DTO. | M |
| 10 | src/Perimeter.Gateway.Api/Contracts/SalesSummaryMetaResponse.cs | rowsReturned + limit. | M |
| 11 | src/Perimeter.Gateway.Api/Contracts/ErrorResponse.cs | status + category, without sensitive internals. | M |
| 12 | src/Perimeter.Gateway.Api/Authentication/JwtAuthenticationExtensions.cs | JwtBearer validation parameters and events. | M |
| 13 | src/Perimeter.Gateway.Api/Authentication/JwtActorClaimsValidator.cs | Validates sub and act.sub after cryptographic token validation. | M |
| 14 | src/Perimeter.Gateway.Api/Authentication/ValidatedTokenContextFactory.cs | Converts ClaimsPrincipal to ValidatedTokenContext; scope represented as a set. | M |
| 15 | src/Perimeter.Gateway.Api/Middleware/ErrorHandlingMiddleware.cs | Unified mapping of PdgException/infrastructure failures -> HTTP error contract. | M |
| 16 | src/Perimeter.Gateway.Api/Health/PlatformStoreHealthCheck.cs | Ready-check Platform Store. | M |
| 17 | src/Perimeter.Gateway.Api/Health/CorporateDataHealthCheck.cs | Ready-check Corporate Data Source. | M |
| 18 | src/Perimeter.Gateway.Api/Health/RequiredConfigurationHealthCheck.cs | Checks required resource/configuration after bootstrap. | M |
| 19 | src/Perimeter.Gateway.Api/Perimeter.Gateway.Api.http | Manual localhost requests for developers; not a replacement for acceptance tests. | C |

# A.6. SQL and Bootstrap Data

Files in this section:

| № | Path | Purpose | St. |
| --- | --- | --- | --- |
| 1 | db/platform/10-platform-seed.sql | Idempotent demo Subjects/Actor/delegations/resource/permissions/row scope. DML only; runs after EF migrations. | C |
| 2 | db/platform/20-create-platform-runtime-role.sql | Creates/updates pdg_platform_app after migrations/seed; password supplied externally; no schema/table DDL. | C |
| 3 | db/platform/30-platform-grants.sql | Full runtime REVOKE followed by the exact minimal allow-list: configuration SELECT; audit SELECT/INSERT; required sequence USAGE; no UPDATE/DELETE/DDL. | C |
| 4 | db/platform/40-verify-platform-security.sql | Fail-closed verification of ownership, memberships, runtime privileges, migration-history isolation, and mandatory configuration. | C |
| 5 | db/chinook/10-chinook-1.4.5.sql | Pinned copy of the official Chinook PostgreSQL dataset. | C |
| 6 | db/chinook/10-chinook-1.4.5.sha256 | Checksum of the original Chinook script for reproducibility. | C |
| 7 | db/chinook/20-create-pdg-schema-view.sql | Creates schema pdg and pdg.sales_summary using Invoice.BillingCountry. | C |
| 8 | db/chinook/30-create-pdg-reader.sql | Creates pdg_reader: NOINHERIT/NOSUPERUSER/... with no hardcoded secret. | C |
| 9 | db/chinook/40-corporate-grants.sql | CONNECT/USAGE/SELECT only on pdg.sales_summary; revoke direct base-table grants. | C |
| 10 | db/chinook/50-verify-corporate-security.sql | Verification gate: ownership/membership/PUBLIC/direct/write/DDL privilege checks. | C |

# A.7. Environment Operation Scripts

Files in this section:

| № | Path | Purpose | St. |
| --- | --- | --- | --- |
| 1 | scripts/bootstrap.sh | Main one-shot entrypoint for the pdg-bootstrap container. | C |
| 2 | scripts/bootstrap-platform.sh | Orchestrates Platform Store migration bundle -> seed -> runtime role -> grants -> verification. | C |
| 3 | scripts/bootstrap-chinook.sh | Imports Chinook in a single transaction + PDG view/role/grants/verification. | C |
| 4 | scripts/verify-platform-security.sh | Shell wrapper for platform verification with non-zero exit on failure. | C |
| 5 | scripts/verify-corporate-security.sh | Shell wrapper for corporate verification with non-zero exit on failure. | C |
| 6 | scripts/run-acceptance.ps1 | Windows/VS developer wrapper: build + acceptance suite. | C |
| 7 | scripts/perf-measure.ps1 | Reproducible performance measurement according to TWP Section 18. | C |
| 8 | scripts/reset-demo.ps1 | Stops Compose and removes demo volumes only on explicit command. | C |

# A.8. Unit Tests

Files in this section:

| № | Path | Purpose | St. |
| --- | --- | --- | --- |
| 1 | tests/Perimeter.Gateway.UnitTests/Perimeter.Gateway.UnitTests.csproj | UnitTests project; xUnit + Moq. | M |
| 2 | tests/Perimeter.Gateway.UnitTests/Authorization/AuthorizationPolicyEvaluatorTests.cs | Delegation/capability/permission/resource/row-scope pure evaluation. | M |
| 3 | tests/Perimeter.Gateway.UnitTests/Authorization/AuthorizationReasonCategoriesTests.cs | Stability of internal reason-category mapping. | M |
| 4 | tests/Perimeter.Gateway.UnitTests/Resources/SalesSummaryRequestValidatorTests.cs | Unknown/duplicate/empty query parameter cases. | M |
| 5 | tests/Perimeter.Gateway.UnitTests/Resources/GetSalesSummaryHandlerTests.cs | Audit-before-release orchestration with mocked abstractions. | M |
| 6 | tests/Perimeter.Gateway.UnitTests/Audit/AuditRecordFactoryTests.cs | ALLOW/DENY fields, RowsReturned, normalized params. | M |
| 7 | tests/Perimeter.Gateway.UnitTests/Errors/PdgErrorCategoryTests.cs | Public error categories do not drift. | M |

# A.9. Integration Tests

Files in this section:

| № | Path | Purpose | St. |
| --- | --- | --- | --- |
| 1 | tests/Perimeter.Gateway.IntegrationTests/Perimeter.Gateway.IntegrationTests.csproj | IntegrationTests project; Testcontainers.PostgreSql. | M |
| 2 | tests/Perimeter.Gateway.IntegrationTests/Fixtures/PostgreSqlContainerFactory.cs | Single factory for pinned PostgreSQL 18.6 test containers. | M |
| 3 | tests/Perimeter.Gateway.IntegrationTests/Fixtures/PlatformStoreIntegrationFixture.cs | Starts/initializes a disposable Platform Store. | M |
| 4 | tests/Perimeter.Gateway.IntegrationTests/Fixtures/CorporateDataIntegrationFixture.cs | Starts Chinook + the security boundary. | M |
| 5 | tests/Perimeter.Gateway.IntegrationTests/Helpers/SqlScriptRunner.cs | Safe sequential execution of repository SQL scripts. | M |
| 6 | tests/Perimeter.Gateway.IntegrationTests/PlatformStore/PlatformStoreRepositoryTests.cs | Verification of repository mappings/queries. | M |
| 7 | tests/Perimeter.Gateway.IntegrationTests/PlatformStore/AuditWriterTests.cs | Real audit INSERT and verification that the runtime role cannot UPDATE/DELETE. | M |
| 8 | tests/Perimeter.Gateway.IntegrationTests/PlatformStore/PlatformStoreSecurityTests.cs | Verification of pdg_platform_app privileges. | M |
| 9 | tests/Perimeter.Gateway.IntegrationTests/CorporateData/CorporateDataReaderTests.cs | Fixed projection/filter/take against real Chinook. | M |
| 10 | tests/Perimeter.Gateway.IntegrationTests/CorporateData/CorporateDataSecurityTests.cs | Direct database assertions for T-07/T-08. | M |
| 11 | tests/Perimeter.Gateway.IntegrationTests/Bootstrap/PlatformBootstrapIdempotenceTests.cs | Repeated Platform bootstrap without duplicates/escalation. | M |
| 12 | tests/Perimeter.Gateway.IntegrationTests/Bootstrap/CorporateBootstrapIdempotenceTests.cs | Repeated Corporate technical bootstrap. | M |
| 13 | tests/Perimeter.Gateway.IntegrationTests/Bootstrap/PartialBootstrapRecoveryTests.cs | Recovery after artificially interrupting bootstrap phases. | M |
| 14 | tests/Perimeter.Gateway.IntegrationTests/Health/DependencyProbeTests.cs | Platform/Corporate probes against running/stopped containers. | M |

# A.10. Acceptance Tests T-01-T-27

Files in this section:

| № | Path | Purpose | St. |
| --- | --- | --- | --- |
| 1 | tests/Perimeter.Gateway.AcceptanceTests/Perimeter.Gateway.AcceptanceTests.csproj | AcceptanceTests project: HTTP boundary + real PostgreSQL containers. | M |
| 2 | tests/Perimeter.Gateway.AcceptanceTests/Fixtures/AcceptanceCollection.cs | xUnit collection for serializing destructive scenarios. | M |
| 3 | tests/Perimeter.Gateway.AcceptanceTests/Fixtures/AcceptanceEnvironment.cs | Lifecycle of two DB containers + bootstrap + API. | M |
| 4 | tests/Perimeter.Gateway.AcceptanceTests/Web/CustomWebApplicationFactory.cs | ASP.NET Core test host with real connection strings/JWT configuration. | M |
| 5 | tests/Perimeter.Gateway.AcceptanceTests/Helpers/JwtTestTokenFactory.cs | Creates signed valid/expired/missing-act/missing-scope tokens. | M |
| 6 | tests/Perimeter.Gateway.AcceptanceTests/Helpers/AcceptanceDatabaseMutator.cs | Isolated mutations for T-12/T-14/T-17/T-20/T-21. | M |
| 7 | tests/Perimeter.Gateway.AcceptanceTests/Helpers/AuditAssertions.cs | Verification of mandatory audit fields/no secrets. | M |
| 8 | tests/Perimeter.Gateway.AcceptanceTests/Helpers/ResponseAssertions.cs | Verification of machine-readable status/category/body shape. | M |
| 9 | tests/Perimeter.Gateway.AcceptanceTests/T01/ValidAllowTests.cs | T-01: valid ALLOW, Europe rows, fixed columns, ALLOW audit. | M |
| 10 | tests/Perimeter.Gateway.AcceptanceTests/T02/ResourceLevelDenyTests.cs | T-02: SupportAgent valid delegation + allowed=false → 403 before Corporate read. | M |
| 11 | tests/Perimeter.Gateway.AcceptanceTests/T03/AutomaticRowFilteringTests.cs | T-03: no explicit country → Europe server-side filtering. | M |
| 12 | tests/Perimeter.Gateway.AcceptanceTests/T04/ExplicitOutOfScopeTests.cs | T-04: country=USA for Europe → 403. | M |
| 13 | tests/Perimeter.Gateway.AcceptanceTests/T05/GlobalAnalystAccessTests.cs | T-05: ALL scope returns all standard SalesSummary rows. | M |
| 14 | tests/Perimeter.Gateway.AcceptanceTests/T06/ColumnRestrictionTests.cs | T-06: hidden Address/PostalCode/Phone/Fax/Email absent. | M |
| 15 | tests/Perimeter.Gateway.AcceptanceTests/T07/BaseTableSelectDeniedTests.cs | T-07: pdg_reader base-table SELECT → PostgreSQL 42501. | M |
| 16 | tests/Perimeter.Gateway.AcceptanceTests/T08/WriteDeniedTests.cs | T-08: DML/DDL attempts under pdg_reader denied. | M |
| 17 | tests/Perimeter.Gateway.AcceptanceTests/T09/AuthenticationFailureTests.cs | T-09: missing/bad signature/bad issuer/bad audience → 401. | M |
| 18 | tests/Perimeter.Gateway.AcceptanceTests/T10/ExpiredJwtTests.cs | T-10: expired JWT → 401. | M |
| 19 | tests/Perimeter.Gateway.AcceptanceTests/T11/MissingActorSubTests.cs | T-11: missing/invalid act.sub → 401; no Subject-only fallback. | M |
| 20 | tests/Perimeter.Gateway.AcceptanceTests/T12/InvalidDelegationTests.cs | T-12: isolated inactive/missing delegation → 403. | M |
| 21 | tests/Perimeter.Gateway.AcceptanceTests/T13/ActorCapabilityAbsentTests.cs | T-13: token without sales.read → 403, not 401. | M |
| 22 | tests/Perimeter.Gateway.AcceptanceTests/T14/ActorPolicyLimitTests.cs | T-14: token scope exists, actor capability removed → 403. | M |
| 23 | tests/Perimeter.Gateway.AcceptanceTests/T15/UnknownResourceTests.cs | T-15: unknown Published Resource → 404. | M |
| 24 | tests/Perimeter.Gateway.AcceptanceTests/T16/InvalidParameterTests.cs | T-16: unknown/duplicate/empty parameter → 400 invalid_request. | M |
| 25 | tests/Perimeter.Gateway.AcceptanceTests/T17/ResultLimitExceededTests.cs | T-17: synthetic invoices >500 → 400 without truncation. | M |
| 26 | tests/Perimeter.Gateway.AcceptanceTests/T18/CorporateDataSourceUnavailableTests.cs | T-18: DB down after logical ALLOW → 503; audit path verified. | M |
| 27 | tests/Perimeter.Gateway.AcceptanceTests/T19/PlatformStoreUnavailableTests.cs | T-19: Platform Store down before decision → 503; no Corporate read. | M |
| 28 | tests/Perimeter.Gateway.AcceptanceTests/T20/AuditWriteFailureTests.cs | T-20: ALLOW and DENY subcases → 503; protected data never released. | M |
| 29 | tests/Perimeter.Gateway.AcceptanceTests/T21/MalformedPolicyTests.cs | T-21: ALLOW_LIST without scope rows → 500 fail closed. | M |
| 30 | tests/Perimeter.Gateway.AcceptanceTests/T22/SqlInjectionAttemptTests.cs | T-22: SQL-like country stays bound data; no query-shape change. | M |
| 31 | tests/Perimeter.Gateway.AcceptanceTests/T23/AuditContentTests.cs | T-23: required fields; no JWT/secrets/raw prompt/full response. | M |
| 32 | tests/Perimeter.Gateway.AcceptanceTests/T24/RestartPersistenceTests.cs | T-24: restart without volume deletion preserves required state. | M |
| 33 | tests/Perimeter.Gateway.AcceptanceTests/T25/BootstrapIdempotenceTests.cs | T-25: double-run + partial failure recovery → desired state. | M |
| 34 | tests/Perimeter.Gateway.AcceptanceTests/T26/ReproducibilityTests.cs | T-26: clean documented startup produces demo environment. | M |
| 35 | tests/Perimeter.Gateway.AcceptanceTests/T27/EndToEndSmokeTests.cs | T-27: startup → auth → ALLOW → DENY → audit. | M |

# A.11. Mandatory Repository Documentation Files

Files in this section:

| № | Path | Purpose | St. |
| --- | --- | --- | --- |
| 1 | docs/technical-requirements-v0.1.md | Canonical approved Technical Requirements; normative source of requirements. | D |
| 2 | docs/preliminary-design-explanatory-note-v0.1.docx | Final Preliminary Design Explanatory Note; issued for approval. | D |
| 3 | docs/technical-working-project-explanatory-note-v0.1.docx | Technical Working Project Explanatory Note submitted for approval. | D |
| 4 | docs/appendix-a-implementation-file-manifest-v0.1.docx | This appendix; normative implementation file manifest. | D |
| 5 | docs/appendix-b-ef-core-migrations-and-platform-store-bootstrap-v0.1.docx | Mandatory TWP appendix defining EF Core Migrations and Platform Store bootstrap. | D |
| 6 | docs/build-manifest-v0.1.md | Actual SDK/NuGet/image tags/digests/checksums for the accepted build. | D |
| 7 | docs/performance-report-v0.1.md | Actual median/p95/observed overhead. | D |
| 8 | docs/engineering-conclusion-v0.1.md | Conclusion: hypothesis confirmed / not confirmed. | D |
| 9 | docs/as-built-deviations-v0.1.md | Created if Class A deviations exist; otherwise states "no deviations". | D |

# A.12. Items Intentionally Excluded from the v0.1 Source Set

These items are not considered missing: they are intentionally excluded from the source set or are created only by a separate decision.

| № | Path | Purpose | St. |
| --- | --- | --- | --- |
| 1 | bin/** | Generated build output; not committed and not part of the source manifest. | X |
| 2 | obj/** | Generated MSBuild/NuGet output; not committed. | X |
| 3 | .vs/** | Local Visual Studio state; not committed. | X |
| 4 | TestResults/** | Test/coverage results; run artifact, not source. | X |
| 5 | .env | Real secrets; local file, never committed. | X |
| 6 | Docker volumes | Runtime data; not files in the source tree. | X |
| 7 | LICENSE | Not created until a separate PDG licensing decision is made. | X |
| 8 | .github/workflows/** | CI/CD is not required for v0.1 acceptance and is not introduced without a separate TWP change. | X |

# A.13. Completeness Check Before Coding Begins

All four production projects are present in the solution and have the expected project references.

All Domain contracts from TWP Section 4 are represented by separate files.

AuthorizationPolicyEvaluator and GetSalesSummaryHandler are not combined with the HTTP Controller.

The Platform Store has the complete set of persistence entities, migration source, runtime repository, and audit writer.

The Corporate Data Source has exactly one reader adapter with two fixed SQL shapes.

The JWT authentication boundary validates sub/act.sub separately and does not turn a missing sales.read capability into a 401 response.

Bootstrap contains separate platform and corporate phases and a security verification gate.

Each T-01 through T-27 has a dedicated acceptance-test source file.

T-07/T-08 remain real database privilege tests; T-20 contains both ALLOW and DENY subcases.

The performance report and engineering conclusion are mandatory final artifacts.

LICENSE is not created until a separate licensing decision is made; no CI workflow is introduced implicitly as a new stage or obligation.

Appendix B is present in docs; Platform Store schema evolution is EF Core Migrations only; 20-create-platform-schema.sql is absent.

# A.14. Manifest Maintenance Rule

After this appendix is approved, the list becomes the implementation control manifest. When a file is created, its row is marked created; after a successful build, builds; after coverage by its intended test, verified. The final as-built manifest must contain the actual EF migration file names, package versions/digests, and all approved Class A changes. A missing file from Sections A.1-A.11 is treated as an unfinished TWP element, not as an optional detail.